Open-source - Nostr-native - Bitcoin-powered - PWA-first - Non-custodial

# Ride or Die Scorecard

Foundation Document for a Nostr-Native, Bitcoin-Powered Golf Event Platform

Working Draft v0.4.1 - Nostash onboarding update 26 June 2026 Prepared for Joel, sponsors, organizers, developers, contributors, reviewers, and early event operators.

Core thesis Ride or Die Scorecard is the reusable open-source platform. Ride or Die Cup is the first deployment. Golf scoring is the proving ground; the long-term product is decentralized event management built around user-owned identity, Bitcoin-native payments, open data, and community-governed software.

Current status The project has moved from pure concept into repository and architecture scaffolding. The product thesis, MVP definition, governance files, issue backlog, issue/PR templates, ADR process, placeholder ADRs 0001-0022, data-source registry, and CI placeholder have been created. This update adds a concrete Nostr onboarding path for normal users: guest-first access, signer-gated participation, and Nostash as the recommended iOS/iPadOS Safari NIP-07 signing path.

Status note: this document is a current-state planning artifact. It does not certify that every generated artifact has already been committed to the live repository or that every Proposed ADR has been approved.

# Contents

1. Executive summary

2. What changed since v0.3

3. Current project status snapshot

4. Vision, mission, and strategic objectives

5. Governance model and repository assets

6. Stakeholders, app users, and project delivery roles

7. Product concept and user experience model

8. MVP definition and scope

9. Technical architecture and proposed stack

10. ADR register and decision critical path

11. Data architecture: course data, maps, and user maintenance

12. Score integrity: validity attestations and timestamp anchoring

13. Wallet, payments, zaps, rewards, and non-custody

14. Security, privacy, accessibility, and non-functional requirements

15. Product roadmap and sprint plan

16. Backlog themes and contribution entry points

17. Risks, open decisions, and next actions

18. Project artifact register

# 1. Executive summary

Ride or Die Scorecard is an open-source, Nostr-native, Bitcoin/Lightning-powered platform for running golf events. Ride or Die Cup is the first real-world deployment. The product is intended to cover registration, team management, scorekeeping, course data, payments, live standings, fan engagement, pre-event qualification, and contributor-friendly governance.

The current project status is materially more advanced than the v0.3 foundation document. The project now has a README, contribution guide, code of conduct, security policy, support guide, issue templates, pull request template, ADR template, ADR index, Proposed ADRs 0001-0022, a course data-source registry, a GitHub issue backlog, WSL-optimized issue import scripts, and a placeholder CI pipeline.

The most important governance correction is that ADRs 0011-0022 should remain Proposed until they are reviewed. They define a coherent candidate implementation stack, but they are not yet final unless the maintainers formally accept them. The proposed stack is TypeScript/Express for backend, React/Vite for the PWA frontend, PostgreSQL/Prisma for persistence, Railway or Render for deployment, Nostr relay discovery with fallback relays, NWC/BTCPay for non-custodial Lightning payment flows, custom Nostr event kinds for score submissions and attestations, and Workbox/IndexedDB for offline scorekeeper behavior.

MVP definition in one sentence A player can register with a Nostr identity, join or be assigned to a team, contribute the required fee in Bitcoin/Lightning, and have scores entered or attested through an appointed scorekeeper/marker workflow so that standings are visible in a PWA during the event.

Current execution posture The project is ready for Sprint 0 review and Sprint 1 kickoff after the team confirms ADR status, imports or commits the generated repository assets, and replaces CI placeholders with real commands once the implementation codebase is initialized.

# 2. What changed since v0.3

| Area | v0.4 update |
| --- | --- |
| Foundation status | v0.3 was product direction; v0.4 is project-state alignment across docs, ADRs, CI, issue workflow, and data-source governance. |
| ADR governance | ADR template and ADR index exist. ADRs 0001-0022 are now represented, with 0011-0022 imported as Proposed instead of Accepted. |
| Attestation model | Scorecard validity attestations are separated from timestamp anchoring. NIP-03 proves existence at a time; signer attestations signal score validity. |
| Repository scaffolding | README, CONTRIBUTING, CODE_OF_CONDUCT, SECURITY, SUPPORT, issue templates, PR template, and ADR process files have been generated. |
| Delivery workflow | MVP/sprint backlog was converted into GitHub issues, labels, milestones, and WSL import scripts. Live issue import remains dependent on local GitHub CLI auth and repo setup. |
| CI baseline | A placeholder GitHub Actions pipeline now exists with formatter/linter/test placeholders, dependency inventory, and metadata gates for license/security review. |
| Course data | A course data-source registry now records candidate sources, license/terms risk, coverage, fields, update method, and risk notes. |
| Technical stack | A coherent proposed stack is documented across ADRs 0011-0022 but awaits project review before becoming binding. |
| Contributor enablement | The project now has enough governance artifacts to onboard developers, UX reviewers, security reviewers, license reviewers, data stewards, and sponsors. |
| Nostr onboarding | Added guest-first Nostr onboarding, signer-gated participation, Nostash as the recommended iOS/iPadOS Safari NIP-07 path, and a signer abstraction so the PWA is not hardcoded to one signer. |

# 3. Current project status snapshot

| Workstream | Status | Notes |
| --- | --- | --- |
| Product thesis | Stable | Ride or Die Scorecard is the platform; Ride or Die Cup is the first deployment. |
| Foundation document | Updated | This v0.4 replaces v0.3 as the current planning source of truth. |
| README and governance docs | Created | README, CONTRIBUTING, CODE_OF_CONDUCT, SECURITY, and SUPPORT are available. |
| Issue templates and PR template | Created | Feature, bug, security, license-review, UX-review templates and PR template exist. |
| ADR process | Created | ADR template and ADR index exist. ADRs 0001-0022 are represented. |
| ADR 0011-0022 | Proposed | Draft stack and architecture decisions imported as Proposed for team review. |
| Score attestation | Corrected | ADR 0006 reflects validity attestations and timestamp anchoring as separate mechanisms. |
| Course data registry | Created | OpenGolfAPI, OSM, OSM-derived sources, Open Course Data Model, and candidate global sources captured. |
| CI pipeline | Placeholder created | CI exists but formatter/linter/test commands must be replaced when the app stack is initialized. |
| Git issue backlog | Generated | 40 issue backlog and WSL import scripts exist; live repo import is not confirmed by this document. |
| Implementation codebase | Not confirmed | The foundation is ready for implementation, but the app codebase itself is not assumed to exist here. |

Interpretation The project is no longer a blank idea. It now has an executable planning system. The next mistake to avoid is treating generated Proposed ADRs as final without team review.

# 4. Vision, mission, and strategic objectives

## Vision

Create the first Nostr-native, Bitcoin-powered golf scoring and event platform: open-source, self-hostable, community-governed, and designed for real tournament operations.

## Mission

Deliver a working platform for the Ride or Die Cup that handles registration, roles, course data, payments, score entry, attestations, live standings, and post-event archiving. Use that deployment to validate a reusable foundation for future sporting events.

## Strategic objectives

Run the Ride or Die Cup with a functioning MVP rather than scattered spreadsheets, chats, and manual payment reconciliation.

Use Nostr public keys as the primary identity anchor and avoid conventional platform-owned accounts for core flows.

Accept tournament fees and contributions in Bitcoin only, with Lightning as the preferred user experience.

Keep payments non-custodial: the app coordinates payments and records status but never holds user seed phrases, raw private keys, or funds.

Support scorekeepers and markers as official operating roles so tournament scoring remains reliable even when players do not use the app.

Build with open-source components and documented license review gates.

Turn course data into a moderated, provenance-aware, community-enriched layer.

Create a credible public repository that contributors and sponsors can understand quickly.

## Success criteria for first deployment

| Area | Success measure |
| --- | --- |
| Tournament operations | Teams, players, scorekeepers, markers, and organizers can complete the event without reverting to the old manual process. |
| Identity | Registered participants can be associated with Nostr public keys, with fallback handling for manually registered players. |
| Payments | Fees and contributions are recorded with Bitcoin/Lightning confirmation status and clear reconciliation. |
| Scoring | Official scorekeepers or markers can enter/attest scores, and standings update with minimal delay. |
| Open source | Repository has governance docs, issue templates, PR template, ADRs, license/security review gates, and CI baseline. |
| Data | Course data can be imported or manually entered with source provenance and license status. |
| Sponsorship | Sponsor packages map to infrastructure, wallet testing, bounties, prizes, media, and course-data enrichment without sponsor lock-in. |

# 5. Governance model and repository assets

The governance model is now more concrete than in v0.3. The project has generated the repository artifacts needed to welcome contributors while protecting security, license compatibility, and architectural coherence.

## Guiding principles

| Principle | Implication |
| --- | --- |
| Open source first | Core runtime dependencies, app code, infrastructure scripts, and documentation should be open source. Exceptions require review and an adapter/fallback. |
| Bitcoin only | Payments, contributions, rewards, and fee flows use Bitcoin. Lightning is preferred for UX. |
| Nostr native | Nostr identity and signed events are first-class architecture, not afterthoughts. |
| Operational realism | The tournament must work even if not every player installs or uses the app. |
| Non-custodial by design | The app coordinates payment intent/status but does not hold user funds or secrets. |
| Privacy by design | Collect only what is needed for event operations; publish only intentional public data. |
| Accessibility by default | PWA flows must be keyboard, screen-reader, contrast, and mobile friendly. |
| Contributor friendliness | Issues, templates, ADRs, CI, docs, and review gates should make contribution predictable. |

## Repository assets now available

| Asset | Purpose |
| --- | --- |
| README.md | Project thesis, MVP definition, technical direction, sprint direction, and contribution overview. |
| CONTRIBUTING.md | Setup guidance, issue/PR workflow, license/security/UX review expectations, WSL notes. |
| CODE_OF_CONDUCT.md | Community behavior baseline. |
| SECURITY.md | Security reporting, non-custodial rules, wallet/key/payment risk areas. |
| SUPPORT.md | Support channels and expectations. |
| .github/ISSUE_TEMPLATE/* | Feature, bug, security, license-review, and UX-review templates. |
| .github/pull_request_template.md | PR checklist including license-review and security-review checkboxes. |
| docs/adr/0000-adr-template.md | ADR template with context, decision, alternatives, trade-offs, license review, security review, rollback plan, and validation. |
| docs/adr/README.md | ADR register, review workflow, dependency map, and critical path. |
| docs/data-sources/course-data-registry.* | Course data registry with license, coverage, fields, update method, and risk notes. |
| .github/workflows/ci.yml + scripts/ci/* | Placeholder CI workflow with metadata gates and replacement points for real formatter/linter/test commands. |

## Governance gates

| Gate | Requirement |
| --- | --- |
| License gate | No dependency or data source becomes core without license classification and compatibility review. |
| Security gate | Identity, signing, payments, wallet, admin, and scoring-integrity flows require security review before release. |
| Accessibility gate | New user-facing flows require keyboard, screen-reader, contrast, focus, touch target, and mobile checks. |
| Data gate | Imported course/location data must include source, license, timestamp, transformation, and provenance notes. |
| ADR gate | Architecture-impacting work must reference an existing ADR or create/update one. |
| Release gate | Each release requires changelog, migration notes, known limitations, and event-readiness checklist. |

# 6. Stakeholders, app users, and project delivery roles

There are two role systems: application roles inside the product and delivery roles needed to build, review, and operate the project. They overlap in real life but should remain separate in permissions and planning.

## Application user roles

| Role | Primary responsibilities |
| --- | --- |
| General user | Browses public event information, venues, schedule, and scoreboard. |
| Player | Registers, joins/gets assigned to a team, pays fees, submits practice scores, views status and achievements. |
| Team manager | Manages roster, checks fee status, coordinates team communication. |
| Scorekeeper | Officially enters scores during the event. Critical because player app usage is optional. |
| Marker/attester | Attests submitted scorecards or course facts using a Nostr identity. |
| Organizer/admin | Creates events, assigns roles, resolves disputes, manages schedules, approves official results. |
| Fan/spectator | Views standings, achievements, public score posts, maps, and announcements; may zap public posts. |
| Sponsor | Supports prizes, infrastructure, bounties, wallet testing, media, or course data without controlling governance. |
| Course data contributor | Proposes corrections/enrichments, course ratings, and evidence for review. |
| Auditor/reviewer | Reviews payments, score changes, course-data provenance, and operational logs. |

## Project delivery roles

| Delivery role | Accountability |
| --- | --- |
| Product Owner / Product Manager | Owns product vision, MVP boundary, backlog priority, stakeholder alignment. |
| Delivery Lead / Scrum Master | Maintains sprint cadence, removes blockers, protects focus. |
| UX Specialist | Owns user flows, field usability, accessibility acceptance criteria. |
| Technical Lead / Architect | Owns architectural coherence, ADR quality, integration patterns, code standards. |
| Frontend / PWA Developer | Builds React/Vite PWA, offline behavior, accessibility, scorekeeper and fan UI. |
| Backend Developer | Builds registration, scoring, roles, APIs, payment state, data imports, audits. |
| Nostr Integration Engineer | Implements Nostr identity, NIP-07/NIP-98, relays, event schemas, attestations. |
| Bitcoin/Lightning Engineer | Implements NWC, BTCPay, payment state, zaps, rewards, reconciliation. |
| Course Data Steward | Maintains source registry, import quality, field-level provenance, moderation. |
| Security/Privacy Reviewer | Reviews keys, wallet permissions, admin actions, payments, privacy risks. |
| License Reviewer | Checks dependencies, ODbL/data obligations, sponsor services, redistribution rights. |
| QA/Test Lead | Owns unit/integration/e2e strategy, event dry run, offline scoring tests. |
| DevOps/Infrastructure Engineer | Owns deployment, monitoring, backups, CI/CD, secrets, incident response. |
| Developer Relations / Community | Welcomes contributors, triages issues, writes docs, promotes bounties. |

# 7. Product concept and user experience model

The product should feel simple to event participants while remaining serious underneath. Most users should not need to understand relays, NIPs, wallet protocols, database provenance, or ODbL obligations. The app should hide protocol complexity while preserving user sovereignty and operational trust.

## Core product flows

| Flow | Description |
| --- | --- |
| Registration | Player/team registration with Nostr identity association, fallback manual registration, team preference, fee status, and rule consent. |
| Identity | Users start in guest mode, then connect a Nostr identity through a browser signer or approved signing method when a signed action is needed. For iOS/iPadOS Safari, the guided default is Nostash. The app never requests raw private keys. |
| Fee contribution | Registration generates a Bitcoin/Lightning invoice. Payment confirmation updates player/team status. |
| Team and role assignment | Organizers assign players to teams, appoint scorekeepers/markers, and publish schedule. |
| Course and venue data | Users view courses, hotels, meeting points, and logistics locations on open maps. |
| Scorekeeping | Scorekeepers enter official event scores; markers/attesters validate scorecards where needed. |
| Pre-event scoring | Players can log practice/qualification scores before the event, subject to attestation rules. |
| Live scoreboard | Fans and players view standings, updates, achievements, and public score posts. |
| Wallet actions | Users connect wallets for fees, zaps, and rewards through NWC/approved open protocols. |
| Course data contribution | Users propose corrections, enrichments, ratings, and evidence; maintainers review scoring-critical changes. |

## Normie Nostr onboarding and Nostash signer path

Onboarding should treat Nostr signing as an unlock step, not as homework before a user can see the product. Guests can browse the Cup, course information, schedule, public standings, and public updates. The PWA asks for secure signing only when a user tries to join, submit, attest, publish, encrypt, or claim something valuable.

Recommended MVP stance Use a guest-first funnel. For iPhone and iPad users in Safari, guide them to Nostash as the default secure signing path. Nostash is a NIP-07-compatible Safari extension for signing Nostr events on iPhone, iPad, and Mac. The app must still detect actual signer availability with window.nostr and handle unsupported Safari, standalone Home Screen PWA, Android, and desktop cases gracefully.

| State | UX behavior |
| --- | --- |
| Guest entry | Allow browsing, event information, course/venue details, public scoreboard, and public updates without a signer. |
| Signed action requested | Show an "Unlock full features" modal. Explain that a secure signing app signs actions while the private key stays on the user device. Avoid NIP jargon in primary copy. |
| iOS/iPadOS Safari, no signer | Recommend Nostash. Steps: install Nostash, open it once, enable the Safari extension, return to the PWA, tap Connect. |
| Signer available | Call getPublicKey, request a server-issued auth challenge, sign it, verify the signature server-side, then unlock role-appropriate features. |
| Home Screen PWA on iOS | Explicitly test whether the Safari extension exposes window.nostr in standalone mode. If not, show "Open in Safari to connect securely with Nostash." |
| Unsupported device/version | Keep guest mode available. Offer desktop NIP-07, future NIP-46 remote signer, Android/NIP-55 evaluation, or organizer-assisted fallback registration. |
| Encrypted/private features | Require a signer that supports NIP-44 encryption/decryption. Hide or degrade private features when encryption capability is unavailable. |

| Feature/action | Signer requirement |
| --- | --- |
| Browse public Cup pages | No signer required. |
| Register/join, submit official actions, comment, attest, or publish score events | Nostr signer required. |
| Private/encrypted actions | NIP-44-capable signer required. |
| Claim identity, reputation, rewards, or admin privileges | Signed challenge and verified public key required. |

Implementation references to preserve: Nostash repository, NIP-07 browser signer interface, NIP-46 remote signing, and NIP-55 Android signer flows.

Scorekeeping design stance The app is optional for players but mandatory for official scorekeeping/marker roles. This is the right operational compromise: tournament scoring remains reliable without forcing every participant through app onboarding during a live round.

## Future fan engagement boundary

Achievements, milestones, badges, zaps, public score posts, and team points are strong early enhancements.

Prediction or betting-style markets remain excluded from MVP and require a separate legal/compliance ADR before any implementation.

Sats rewards can be useful, but only with budget caps, anti-abuse controls, tax/legal review, and explicit funding rules.

# 8. MVP definition and scope

MVP target Prove that the Ride or Die Cup can be run on open, Bitcoin-native, Nostr-native software with real registration, payment state, scorekeeping, standings, and reviewable operational logs.

## MVP must have

| Capability | MVP meaning |
| --- | --- |
| Nostr identity association | Users can identify by Nostr public key, connect through a NIP-07 signer, and pass a server-issued auth challenge. Nostash is the recommended iOS/iPadOS Safari path; organizer-assisted fallback registration remains available for non-technical participants. |
| Tournament registration | Players and teams can register; organizers can review and correct entries. |
| Bitcoin/Lightning fee status | Fee requests, payment states, and reconciliation are tracked. BTCPay/NWC adapters are expected paths. |
| Roles and permissions | Organizer, player, team manager, scorekeeper, marker/attester, fan roles exist with appropriate access. |
| Scorekeeper workflow | Official score entry with validation, edit trail, and submission confirmation. |
| Attestation baseline | Scorecard validity can be attested by authorized marker/organizer identities; timestamp anchoring remains optional. |
| Live standings | Public read-only scoreboard or standings view updates from accepted score state. |
| Course data baseline | Manual course creation/import with source/license tracking, verification status, and correction proposals. |
| PWA client | Responsive browser client, installable where possible, with offline-tolerant scoring direction. |
| Accessibility baseline | Keyboard, labels, contrast, focus, readable errors, mobile touch targets. |
| Repo governance | README, contribution rules, security policy, issue/PR templates, ADRs, CI placeholder, license/security gates. |

## Explicitly not in MVP

Full social network client replacement.

Multi-season league management.

Custodial wallet balances, app-held seed phrases, or exchange functionality.

Complete global golf-course coverage.

Advanced statistics engine and every possible golf format.

Native iOS/Android apps.

Real-money betting or prediction markets.

Unmoderated automatic edits to scoring-critical course data.

# 9. Technical architecture and proposed stack

The implementation architecture is now defined as a Proposed decision set in ADRs 0011-0022. This stack is coherent and implementation-ready, but v0.4 deliberately labels it Proposed until the project team accepts the ADRs.

## High-level architecture

Users: players, scorekeepers, markers, organizers, fans, sponsors ¦ HTTPS / WSS v React/Vite PWA + Nostr signing + offline queue ¦ REST API / Nostr relay subscriptions / NWC wallet requests v Node.js/Express API + Prisma ¦ ¦ ¦ v v v PostgreSQL Nostr relays BTCPay Server / wallets Scores, roles, public score registration invoices, attestations, events, badges, zaps, rewards, payment payments, audit attestations state and reconciliation ¦ v Course data pipeline: OpenGolfAPI, OSM/OSM-derived, manual/community edits

## Proposed stack summary

| Layer | Proposed direction |
| --- | --- |
| Backend | TypeScript 5.x, Node.js 20+ LTS, Express.js 4.x, REST, Prisma, Vitest, Supertest. |
| Frontend | React 18, TypeScript, Vite, shadcn/ui, Tamagui, Redux Toolkit or simplified state store, React Testing Library. |
| PWA/offline | Workbox, service worker, IndexedDB queue, NetworkFirst API cache, offline score submission and sync. |
| Database | PostgreSQL 15+ with Prisma ORM, JSONB for Nostr events, foreign keys for score/payment/attestation integrity. |
| Hosting | Railway or Render, managed PostgreSQL, GitHub Actions, environment variables/secrets. |
| Nostr | nostr-tools, NIP-07 signer adapter through window.nostr, Nostash onboarding for iOS/iPadOS Safari, NIP-46 remote signer as staged fallback, relay discovery, primary relay fallback, and custom event kinds for score submission/attestation/dispute. |
| Wallet/payments | NWC/NIP-47 as primary wallet connection, WebLN fallback, BTCPay Server for registration invoices and webhook state. |
| Maps/course data | OpenStreetMap/Leaflet/OpenLayers direction; OpenGolfAPI and OSM-derived data; Open Course Data Model as schema candidate. |

## Current architecture posture

Proposed stack decisions are ready for review; they should become Accepted only after license/security/implementation review.

The CI placeholder is intentionally stack-aware but not yet wired to real formatter/linter/test commands.

The backend should remain pragmatic: PostgreSQL remains the MVP system of record for registration, payment state, permissions, score state, corrections, and audit logs.

Nostr events should be used for identity, signatures, public score posts, score/attestation events, badges, zaps, and interoperability - not as a replacement for all operational state in MVP.

## Signer adapter architecture

The PWA should expose one internal signer interface and plug in specific signing methods behind it. This prevents the product from becoming dependent on a single extension while still giving normal iOS users a concrete path that works in Safari.

| Adapter/path | Role in product |
| --- | --- |
| NIP-07 browser signer | Primary MVP path for web browsers. Detect window.nostr, then use getPublicKey and signEvent for auth and signed product actions. |
| Nostash on iOS/iPadOS Safari | Recommended guided path for iPhone/iPad Safari users. Product copy should call it a secure signing app, not a protocol requirement. |
| NIP-46 remote signer | Future/staged fallback for standalone PWA cases, cross-device signing, and users who want keys isolated from the browsing device. |
| NIP-55 Android signer | Evaluate for Android-specific flows. Keep behind the same signer abstraction rather than forking the product UX. |
| Local/dev signer | Development and test only. Never make raw nsec/private-key paste the normie onboarding path. |

| Reference | Purpose |
| --- | --- |
| https://github.com/tyiu/nostash | Nostash Safari extension source and requirements. |
| https://github.com/nostr-protocol/nips/blob/master/07.md | Browser signer interface: window.nostr, getPublicKey, signEvent, and optional encryption methods. |
| https://github.com/nostr-protocol/nips/blob/master/46.md | Remote signer / bunker direction for future fallback and key isolation. |
| https://github.com/nostr-protocol/nips/blob/master/55.md | Android signer direction for later mobile support review. |

# 10. ADR register and decision critical path

The ADR system is now the main mechanism for preventing architecture drift. All ADRs below are Proposed except ADR 0000, which is the template. Proposed means the decision is documented and reviewable, not final.

| ADR | Status | Area | Decision summary |
| --- | --- | --- | --- |
| 0000 | Template | Process | Required ADR structure. |
| 0001 | Proposed | Identity / Nostr | Use Nostr for identity and signed user actions. |
| 0002 | Proposed | Wallet / Payments | Use NWC for non-custodial Lightning wallet integration. |
| 0003 | Proposed | Client / UX | Build the app as a Progressive Web App. |
| 0004 | Proposed | Governance / Licensing | Open-source-only dependencies and license review gates. |
| 0005 | Proposed | Course Data / Maps | Open map/course-data sources with community enrichment. |
| 0006 | Proposed | Scoring / Integrity | Score validity attestations distinct from timestamp anchoring. |
| 0007 | Proposed | Social / Engagement | Public score posts, badges, and zaps through Nostr events. |
| 0008 | Proposed | Security / Payments | Keep Bitcoin/Lightning flows non-custodial. |
| 0009 | Proposed | Product / Legal | Defer betting and prediction markets. |
| 0010 | Proposed | Process / Delivery | GitHub issue labels and PR review gates. |
| 0011 | Proposed | Backend | TypeScript and Express.js for backend API. |
| 0012 | Proposed | Frontend | React 18 with TypeScript for PWA frontend. |
| 0013 | Proposed | Database | PostgreSQL with Prisma ORM for storage. |
| 0014 | Proposed | Infrastructure | Railway or Render for hosting and deployment. |
| 0015 | Proposed | Nostr Integration | Relay discovery with primary relay fallback. |
| 0016 | Proposed | Wallet / Payments | NWC primary wallet integration with WebLN/BTCPay fallback. |
| 0017 | Proposed | Payments | BTCPay Server for registration invoice state. |
| 0018 | Proposed | Nostr Data | Custom event kinds for score submission and attestation. |
| 0019 | Proposed | Verification | Real-time role-based score attestation verification. |
| 0020 | Proposed | Governance / Scoring | Organizer-led dispute resolution for challenges. |
| 0021 | Proposed | PWA / Offline | Service-worker-based offline scorekeeper workflow. |
| 0022 | Proposed | PWA / Offline | Workbox for service-worker caching and precaching. |

## MVP ADR critical path

1.  Review and accept or revise ADR 0011: backend language/framework.

2.  Review and accept or revise ADR 0012: frontend framework/PWA stack.

3.  Review and accept or revise ADR 0013: database strategy.

4.  Review and accept or revise ADR 0014: hosting/deployment strategy.

5.  Review and accept or revise ADR 0015: relay strategy.

6.  Review and accept or revise ADR 0016 and 0017: wallet connection and invoice flow.

7.  Review and accept or revise ADR 0018 and 0019: score payloads and attestation verification.

8.  Review and accept or revise ADR 0021 and 0022: offline scorekeeper and Workbox cache strategy.

9.  Keep ADR 0020 close behind the score state machine; dispute resolution must exist before public event deployment.

Governance warning Do not merge major feature work that assumes ADR 0011-0022 are final until the project explicitly accepts them. That discipline avoids silent lock-in.

# 11. Data architecture: course data, maps, and user maintenance

Course data remains both a product feature and a strategic open-data problem. The project now has a data-source registry that captures source, license/terms, coverage, update method, fields, current status, and risk notes.

## Registry sources currently captured

| Source | License/terms | Coverage | Risk/use note |
| --- | --- | --- | --- |
| OpenGolfAPI | ODbL 1.0 candidate | Primarily United States | Strong US baseline; limited Europe/global coverage; good for A/B test. |
| OpenStreetMap | ODbL 1.0 | Global | Best open global fallback for geodata; usually weak on full scorecard fields. |
| OSM-derived extracts | Usually ODbL | Regional/global depending on extract | Useful for reproducible course discovery and benchmarking. |
| Open Course Data Model | Schema/standard candidate | Universal schema, not a dataset | Canonical model candidate; license/version review required before embedding. |
| GolfCourse API | Terms unclear | Claims worldwide coverage | Candidate for discovery/enrichment only until redistribution rights are clear. |
| GolfAPI.io / iGolf / paid APIs | Commercial/proprietary | Broad global coverage | Sponsor/reference candidates only; not core open dataset sources without explicit rights. |
| National federations / club directories | Case-by-case | Country-specific | Useful for verification/outreach; scraping/redistribution often risky. |
| Municipal/open government portals | Varies | Local/regional | Supplemental source; licenses and field completeness vary. |
| Direct club/community submissions | Project contributor terms required | Global | Long-term enrichment model with moderation, provenance, and rollback. |

## Data quality model

Separate raw source records from normalized canonical course records.

Record provenance at field level where feasible: source URL, license, importer, timestamp, transform, confidence.

Distinguish factual course data, subjective user ratings, attested corrections, and organizer-approved scoring data.

Scoring-critical fields such as par, hole count, tee sets, rating/slope, and official course selection require stronger review than ordinary venue notes.

Community course contributions should start as proposals, not direct edits to official data.

ODbL mixing and redistribution require a dedicated license decision before publishing a combined course database.

## A/B data availability benchmark

| Benchmark area | Purpose |
| --- | --- |
| US sample | Use OpenGolfAPI plus OSM comparison to measure scorecard completeness, tee data, geodata, and coverage quality. |
| Europe sample | Use OSM-derived discovery plus national/federation/municipal candidates to measure gaps and manual enrichment burden. |
| Germany/Czech Republic | Treat as priority European pilots because they were early target regions for source discovery. |
| El Salvador | Add as a Bitcoin-relevant international pilot; expect OSM/direct club verification to matter more than full open scorecard datasets. |

# 12. Score integrity: validity attestations and timestamp anchoring

Important correction Scorecard validity attestation and timestamp anchoring are separate mechanisms. A signer attestation says a scorecard is valid or plausible according to event rules. Timestamp anchoring proves the scorecard or attestation existed at or before a certain time. They can work hand in hand, but they should not be conflated.

## Scorecard trust model

| Mechanism | Role in product |
| --- | --- |
| Player submission | A player or scorekeeper submits a scorecard payload and signs/publishes or stores the submission according to the event flow. |
| Validity attestation | One or more known signers - marker, scorekeeper, peer, organizer, or trusted course representative - attest that the scorecard is valid. |
| Role-based MVP verification | MVP starts simple: marker approval and organizer override. Peer/reputation mechanisms can come later. |
| Timestamp anchoring | NIP-03/OpenTimestamps-style anchoring can prove existence before a deadline, useful for pre-event qualification cutoffs or disputes. |
| Audit trail | Database and Nostr event references should preserve who submitted, who attested, what was hashed, when it happened, and what changed. |
| Disputes | Organizer-led dispute workflow handles challenges, evidence, decisions, and appeals. |

## Proposed score states

draft/local -> submitted -> attested/approved -> accepted ¦ ¦ ¦ -> disputed -> organizer decision -> accepted/rejected/reopened -> rejected/withdrawn

## Design implications

Attestations should reference a stable scorecard hash or event ID so later edits cannot silently change what was validated.

Attestor role and authority must be visible: marker, organizer, peer, course representative, or automated system.

Zaps, badges, likes, or popularity must never be treated as proof that a score is valid.

Timestamp anchoring is useful when proof of existence matters, such as pre-event qualification deadlines, but it does not itself validate the score content.

ADR 0006 and ADRs 0018-0020 are the decision cluster for this domain.

# 13. Wallet, payments, zaps, rewards, and non-custody

The payment direction is stable at the product level: Bitcoin only, Lightning-first UX, non-custodial by design. The implementation stack remains Proposed in ADRs 0016 and 0017.

## Payment and wallet components

| Component | Product role |
| --- | --- |
| Nostr Wallet Connect / NIP-47 | Primary proposed wallet integration for user-side wallet connection, fee payment, zaps, and rewards. |
| WebLN | Fallback or compatibility path for users with browser wallet integrations. |
| BTCPay Server | Proposed invoice generator and state tracker for registration fees and organizer reconciliation. |
| Lightning wallets | Users bring their own wallet. Target reference wallets can include Alby, Breez, Mutiny, and others after review. |
| Payment adapter | Abstracts NWC/BTCPay/WebLN so product flows are not locked to one provider. |
| Rewards and zaps | Social/value layer for public score posts and achievements. Monetary rewards require rules, caps, funding source, and legal/tax review. |

## Non-custodial rules

The app must never request seed phrases or raw private keys.

The app must not custody user funds or operate as an exchange/wallet balance system.

NWC connection strings and wallet permissions are sensitive and must be stored carefully, revocable, and scoped.

Users need clear connect, disconnect, revoke, rotate, test-payment, and permission-expiry flows.

Payment status must distinguish created invoice, pending, paid/settled, expired, failed, refunded, and manually reviewed.

Public Nostr posts should not reveal wallet balances, private payment metadata, or reward status unless the user explicitly chooses to publish relevant data.

## Wallet user stories retained for MVP/MVP+

| Story | User story |
| --- | --- |
| Wallet connection | As a user, I want to connect a Lightning wallet through NWC so that I can pay fees, zap posts, and receive rewards without handing custody to the app. |
| Fee payment | As a player, I want to pay the tournament fee from my connected wallet or fallback invoice so that my registration can be confirmed. |
| Zap score post | As a fan or teammate, I want to zap a public/attested score post so that I can recognize a player socially with sats. |
| Reward claim | As a player, I want to claim approved rewards to my wallet where allowed so that pre-event achievements can carry Bitcoin value. |
| Permission control | As a user, I want to revoke or rotate wallet permissions so that I remain in control after the event or after changing wallets. |

# 14. Security, privacy, accessibility, and non-functional requirements

## Non-functional requirements

| Requirement | Acceptance direction |
| --- | --- |
| Open-source compliance | Core code and dependencies must pass license review. Data sources need documented license/terms and redistribution stance. |
| PWA client support | Modern mobile and desktop browsers; installable where browser support allows. |
| Offline tolerance | Scorekeepers can keep entering scores under weak connectivity and sync later with visible status and retry. |
| Accessibility | Target WCAG 2.2 AA practices: keyboard, labels, contrast, focus, resizing, reduced motion, clear errors. |
| Security | No private Nostr keys in app storage. Admin, wallet, payment, auth challenge, and signing flows require review and audit logs. |
| Payment integrity | Payment state machine and idempotent webhook handling. Manual reconciliation view for ambiguous cases. |
| Data minimization | Collect only what is needed for event operations and legal/operational needs. |
| Auditability | Role changes, score changes, attestations, disputes, payment state changes, and admin overrides are logged. |
| Performance | Score entry should feel instant. Public scoreboard should update with low latency under normal event load. |
| Portability | Self-hosting path, exportable data, and replaceable adapters for hosted services. |
| Course data integrity | Imported facts, proposals, ratings, attestations, and organizer-approved scoring data remain distinct. |
| Signing UX and key safety | Guest-first onboarding, signer-gated participation, no raw nsec/private-key prompts in primary UX, signed auth challenges, capability detection for NIP-07/NIP-44, and explicit fallback copy for iOS Safari versus standalone PWA behavior. |

## CI and review enforcement status

A placeholder CI workflow exists and should run on pull requests.

CI currently includes placeholders for formatter, linter, unit tests, dependency inventory, and metadata checks.

PR metadata checks should fail when license-review and security-review metadata are missing where feasible.

Once the codebase is initialized, placeholder scripts must be replaced by real commands for the chosen stack.

# 15. Product roadmap and sprint plan

## Roadmap phases

| Phase | Scope |
| --- | --- |
| Phase 0: Foundation | Repo governance, ADRs, issue templates, PR template, course-data registry, CI skeleton, WSL scripts, stakeholder deck. Largely generated; repo commit/import status should be verified. |
| Phase 1: MVP tournament loop | Nostr identity, Nostash/NIP-07 onboarding, registration, teams, roles, course baseline, scorekeeper flow, payment state, standings. |
| Phase 2: Live event polish | Offline scorekeeping, public scoreboard, maps, announcements, dry run, QA, operational runbook. |
| Phase 3: Ecosystem integration | Nostr publishing, NWC refinements, zaps, badges, sponsor dashboards, community course tools. |
| Phase 4: Reusable platform | Multiple events, configurable formats, plugin surface, data exports, legally reviewed future prediction features. |

## Current sprint plan

| Sprint | Primary outcomes |
| --- | --- |
| Sprint 0: Project foundation | Review and commit generated governance files, ADRs, issue templates, PR template, CI skeleton, data registry. Confirm GitHub labels/milestones/issues. Replace broken local gh setup if needed. |
| Sprint 1: Identity and registration slice | PWA shell, guest-first entry, NIP-07 signer detection, Nostash onboarding modal for iOS/iPadOS Safari, signed auth challenge, registration form, player/team model, organizer admin view, accessibility checks. |
| Sprint 2: Course data and scorekeeper prototype | Course import/manual entry, course selection, basic score entry, standings calculation, initial attestation state. |
| Sprint 3: Bitcoin/Lightning fee contribution | BTCPay adapter, NWC spike, payment status, registration confirmation, reconciliation view, failure/expiry states. |
| Sprint 4: Live event readiness | Offline score entry, sync rules, public scoreboard, venue maps, event dry run, QA plan, operational runbook. |
| Sprint 5: Wallet/course hardening | Wallet revocation/rotation, zaps/rewards controls, course correction queue, moderation, data-quality display. |

## Implementation sequence after ADR review

1.  Accept or revise ADRs 0011-0014 before initializing backend/frontend/database/deployment scaffolding.

2.  Initialize the repository structure and replace CI placeholder commands with real stack commands.

3.  Implement Nostr identity, signer detection, Nostash onboarding, signed auth challenge, and role model first, because payments, attestations, admin permissions, and encrypted features depend on trustworthy identity.

4.  Implement registration/team model and course baseline before scorekeeping.

5.  Implement score state machine and attestation payload before live scoreboard polish.

6.  Implement payment adapter and BTCPay/NWC flows after the registration lifecycle exists.

7.  Implement offline scorekeeper workflow before field dry run.

# 16. Backlog themes and contribution entry points

| Theme | Epic scope |
| --- | --- |
| Identity and access | Guest-first entry, Nostr login/association, NIP-07 signer detection, Nostash onboarding, signed auth challenge, NIP-98 review, role permissions, admin access, fallback registration. |
| Registration and teams | Player forms, team manager flows, roster status, rules acceptance, exports. |
| Payments and wallets | BTCPay invoices, NWC wallet connection, WebLN fallback, fee status, zaps, rewards, reconciliation. |
| Course data | Source registry, importers, normalization, A/B benchmark, El Salvador spike, corrections, ratings. |
| Maps and locations | OpenStreetMap venue display, hotels, meeting points, course maps, attribution. |
| Scoring engine | Golf scoring format, hole-by-hole entry, validation, corrections, audit trail, state machine. |
| Attestation and disputes | Validity attestations, marker review, organizer override, challenge/appeal windows, timestamp anchoring. |
| Live scoreboard | Public standings, refresh strategy, score snapshots, Nostr events, fan display. |
| PWA and offline | Installability, service worker, IndexedDB queue, sync, mobile-first outdoor UX. |
| Accessibility and QA | WCAG criteria, keyboard/screen-reader testing, automated tests, dry runs. |
| Governance and community | Contributor guide, code of conduct, issue templates, ADRs, bounties, sponsor policy. |
| Future regulated features | Prediction/betting research only; legal gate before implementation. |

## Starting points by participant type

| Participant | Best first contribution |
| --- | --- |
| Developer | Read README, CONTRIBUTING, ADR index. Pick a good-first-issue after Sprint 0 repo status is clean. |
| UX specialist | Review registration, Nostash signer onboarding, scorekeeper, wallet, course-correction, and accessibility flows before implementation hardens. |
| Security reviewer | Focus first on Nostr signing, wallet connections, payment state, admin permissions, and CI metadata gates. |
| License reviewer | Focus first on dependencies, ODbL source mixing, Open Course Data Model license, and candidate paid APIs. |
| Course data steward | Run the US/Europe/El Salvador benchmark and define field-level provenance rules. |
| Nostr engineer | Review Nostash/NIP-07 onboarding, event kinds, signer abstraction, NIP-46 fallback, relay strategy, attestation references, and NIP compatibility. |
| Lightning engineer | Review NWC, BTCPay webhooks, payment state machine, and non-custodial UX. |
| Sponsor | Choose a replaceable contribution area: hosting credits, BTCPay/NWC testing, wallet support, security review, bounties, prizes, or media. |
| Organizer | Validate the real event flow: registration, role assignments, scorekeeping, disputes, payment reconciliation, and event-day fallback procedures. |

# 17. Risks, open decisions, and next actions

## Updated risk register

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Generated-artifact drift | High | Confirm which generated files are committed to the live repo and update docs if local artifacts diverge. |
| ADR status confusion | High | Keep 0011-0022 Proposed until reviewed. Use PRs to change status to Accepted. |
| Course data license conflict | High | Dedicated license ADR for ODbL mixing and redistribution before publishing combined datasets. |
| Nostr relay reliability | Medium | Multiple relays, retry/backoff, local database as MVP operational source of truth. |
| NWC wallet fragmentation | Medium | NWC primary plus WebLN/BTCPay fallbacks. Test reference wallets early. |
| Payment state ambiguity | Medium | Idempotent webhooks, invoice reconciliation, manual review states, clear user feedback. |
| Offline score sync bugs | High | Test with real course connectivity conditions and force sync failure scenarios. |
| Score fraud/collusion | Medium | Marker/organizer review, signed attestations, audit logs, disputes, eventual reputation. |
| Scope creep | High | Protect MVP loop. Push rewards, badges, zaps, and course ratings into MVP+ if core loop is not stable. |
| Regulatory exposure | High | Betting/prediction markets excluded. Sats rewards require legal/tax gate. |
| Sponsor lock-in | Medium | Use replaceable adapters and preserve self-hosting/open-source fallback. |
| Signer onboarding friction | High | Keep guest mode open, show signer gates only at meaningful actions, guide iOS/iPadOS Safari users to Nostash, detect window.nostr, test Home Screen PWA behavior, and keep NIP-46/NIP-55 fallback options behind adapters. |

## Open decisions for immediate review

1.  Which ADRs 0011-0022 can be accepted unchanged, and which need revision?

2.  Should the repository be a monorepo, split frontend/backend apps, or separate repos?

3.  What is the first event scoring format, and which score fields are truly required for MVP?

4.  Confirm the MVP signer path: NIP-07 first, Nostash guided default for iOS/iPadOS Safari, signed auth challenge for sessions, and NIP-46/NIP-55 as staged fallback options.

5.  Which wallet flows are MVP: BTCPay invoice only, NWC payment from connected wallet, WebLN fallback, or all behind adapters?

6.  What regions are used for the first course-data benchmark: US, Germany, Czech Republic, El Salvador?

7.  What contributor terms are required for user-submitted course corrections to become redistributable open data?

8.  Which CI checks become hard failures before feature work starts?

## Recommended next actions

1.  Commit or reconcile the generated repository assets: README, CONTRIBUTING, CODE_OF_CONDUCT, SECURITY, SUPPORT, issue templates, PR template, ADRs, data registry, CI skeleton.

2.  Review ADRs 0011-0022 in one architecture session and mark each Accepted, Proposed with changes, or Rejected/Superseded.

3.  Fix or confirm GitHub CLI authentication in WSL and import the generated issues/labels/milestones if not already done.

4.  Initialize the backend/frontend structure only after stack ADRs are accepted or explicitly staged.

5.  Replace CI placeholders with real formatter/linter/test/dependency inventory commands.

6.  Start Sprint 1 with the smallest usable identity-registration slice, including guest-first entry and signer-gated participation.

7.  Add signer detection, Nostash onboarding copy, iOS Safari versus Home Screen PWA tests, signed auth challenge verification, and feature gates to the Sprint 1 acceptance criteria.

# 18. Project artifact register

This register reflects artifacts created during planning and scaffolding. It should be reconciled against the live repository so the foundation document does not claim files exist in main if they are only local generated artifacts.

| Artifact | Status | Purpose |
| --- | --- | --- |
| Foundation document v0.3 | Source input | Previous planning source; replaced by this v0.4 current-state update. |
| Foundation document v0.4 | Updated | Current project-state foundation document, now including Nostash/NIP-07 normie onboarding and signer abstraction direction. |
| Pitch deck | Created | Contributor/sponsor explanation of Ride or Die Scorecard with comic visuals. |
| README.md | Created/updated | Project thesis, MVP definition, ADR process links, setup direction. |
| CONTRIBUTING.md | Created/updated | Contribution workflow, WSL notes, issue/PR process, review gates. |
| CODE_OF_CONDUCT.md | Created | Contributor behavior baseline. |
| SECURITY.md | Created | Security reporting and high-risk areas. |
| SUPPORT.md | Created | Support expectations. |
| Issue templates | Created | Feature, bug, security, license review, UX review. |
| PR template | Created | PR checklist with license-review and security-review checkboxes. |
| ADR template | Created | Context, decision, alternatives, trade-offs, license/security review, rollback plan. |
| ADR index | Updated | Reflects ADRs 0000-0022 and Proposed statuses. |
| ADRs 0001-0010 | Placeholder/proposed | Foundational product, governance, payment, Nostr, course-data decisions. |
| ADRs 0011-0022 | Imported/proposed | Framework, database, hosting, Nostr relay, wallet/payment, score, dispute, offline decisions. |
| ADR 0006 correction | Updated | Validity attestations and timestamp anchoring separated. |
| Course data-source registry | Created | OpenGolfAPI, OSM, OSM-derived, schema, paid/global candidates, risks. |
| Git issue backlog | Generated | 40 GitHub-ready issues across Sprint 0-5 and post-MVP backlog. |
| WSL issue import scripts | Created | VS Code/WSL-friendly GitHub labels/milestones/issues import helper package. |
| CI pipeline placeholder | Created | GitHub Actions workflow and scripts for metadata, format, lint, unit tests, dependency inventory. |

## Reference paths to preserve in repo

README.md CONTRIBUTING.md CODE_OF_CONDUCT.md SECURITY.md SUPPORT.md .github/ISSUE_TEMPLATE/*.yml .github/pull_request_template.md .github/workflows/ci.yml docs/adr/README.md docs/adr/0000-adr-template.md docs/adr/0001-*.md ... docs/adr/0022-*.md docs/data-sources/course-data-registry.md docs/data-sources/course-data-registry.csv docs/ci/README.md scripts/ci/*.sh

Final v0.4 takeaway The project is ready to move from planning scaffolding into implementation, but only after the team reviews the Proposed ADR set and confirms that repository assets, labels, issues, CI, and data registry are actually committed in the live repo.

# Document control

| Field | Value |
| --- | --- |
| Document | Ride or Die Scorecard Foundation Document |
| Version | v0.4.1 Nostash onboarding update |
| Date | 26 June 2026 |
| Supersedes | v0.3 final |
| Primary purpose | Single source of truth for current product direction, repo scaffolding, ADR status, MVP scope, Nostr signer onboarding, and next implementation actions. |
| Review status | Current-state draft. Needs project-owner review before treating as binding. |